# Supervisor Meeting 2:

### 1. Project Overview

- I’m developing a system that uses Bayesian inference to estimate flight accident probability and CO₂ emissions together.

- The focus is on combining safety and sustainability into one interpretable model.

- The final deliverable will be a simple dashboard where users can input flight parameters and see probabilistic predictions.

### 2. Why This Project

- Aviation safety and environmental impact are usually analysed separately.

- Bayesian methods are ideal because they model uncertainty realistically and update predictions when new evidence comes in.

- This follows directly from the work I did last year, which you originally encouraged, so this feels like a natural progression.

### 3. Project Aim & Key Objectives

Aim:
To design a transparent Bayesian model that supports safer and more sustainable aviation decisions.

Objectives:

- Gather and clean publicly available aviation datasets.

- Build a Bayesian model linking key safety and emissions factors.

- Validate and refine the model using historical data and sensitivity checks.

- Create a small dashboard to visualise results clearly.

- Document the ethical and professional considerations.

### 4. Methodology Approach

- Start with a simple Bayesian model (e.g., Naive Bayes or a small Bayesian Network).

- Gradually refine based on data availability and performance.

- Use Python tools for modelling (PyMC, scikit-learn) and Streamlit for the dashboard.

- Focus on interpretability — showing confidence intervals and uncertainty clearly.

### 5. Project Scope (Realistic & Manageable)

- Academic tool only — not for operational flight decisions.

- Uses only public data → GDPR-compliant.

- Emphasis is on modelling and visualisation, not on large-scale system deployment.

- Focus on clarity, transparency and academic validity rather than commercial accuracy.

### 6. Timeline (General Outline)

- Sept–Dec: Research & scope refinement

- Nov–Dec: Data collection & cleaning

- Jan: Prototype Bayesian model

- Feb–Mar: Model development + dashboard

- April: Evaluation + writing

- May: Final polish

### 7. Questions

- Does the scope feel realistic for the timeframe?

- Which datasets would you personally recommend as a starting point?

- Do you prefer I keep the model simple or explore more complex Bayesian structures?

- Would you want me to emphasise the safety side, emissions side, or keep them balanced?

- How often would you like project updates?

Supervisor meeting 2 Arturo: 01/12/25

Research Question:

I am investigating how bayesian theory can create a safer way of flying and minimising c02 emissions.

Meeting notes:

Make sure to add everything into the report more or less my lessons with Lisa (my lecturer in my final year project class) and how much time she’s giving me to work on it. Supervisor meeting notes and development.

Having an idea of what tools I’m going to be using for the project and what IDE I’m going to be using. Make commits on GitHub from now and and have the IDE connected to GitHub so the changes reflect over there.

Whenever you have something to write about add it to the report and use that to design the report, so it is done progressively over a course of time and not all done in the last squeeze

Make sure I have evidence for why it is my work have regular updates to my Gantt chart with the dates to show that I am having good project manager skills as that’s one of the main things.  If I am having issues take notes and say what the issue was and how I solved it whether it was a YouTube vid or something like that. Supervisor recommending me to use  certain tools and websites can be evidence along with the meetings to show step by step.

Poster feedback, it is too colourful image needs to be referenced and it needs to be clear too many colours needs to be in black and white so it’s easier to read.